## Slide 1: WBS 1.6 Software
1.6.1 Online
1.6.2 Reconstruction
  Hit reconstruction, Tracking, Event Vertex finder, secondary decay vertex finder
1.6.3 Calibration and alignment
1.6.4 Simulation
  Geometry, response, simulator, embedding
1.6.5 Physics analysis

## Slide 2
The task high level WBS are described in the WBS dictionary.
Further description of tasks in CDR chapter
Distributions of task are in the CDR and is also a subset of the Research Management Plan.
The associated scientist FTE including students and post docs and associated task taken from RMP.

## Slide 3: FTE distribution
The work associated with the WBS is described in the software chapter in the CDR
Division on FTE in different Categories per FY
Desription | WBS | 11 | 12 | 13 | 14
reconstruction | 1.6.2 | 2 | 0 | 1 | 0
Databases calibrations | 1.6.3 | 1 | 1.8 | 3 | 2
Simulations | 1.6.4 | 4.8 | 3.2 | 3.5 | 0.3
Physics Analysis Framework | 1.6.5 | 1.5 | 2 | 4.5 | 10
 |  | 9.3 | 7 | 12 | 13.3

## Slide 4: Distribution on Institutions Total FTE
Institution | Total FTE
BNL | 2.3
UCLA | 2.8
KSU | 10.2
NPI | 2.5
MIT | 4.4
LBNL | 11.0
Purdue | 6.0
IPHC | 2.0
USTC | 4.5

## Slide 5: More details on Scientist etc. WBS 1.1-1.5 only
Inst | Scientist | Eng | Tech | Eng redirect | Tech redir.
BNL | 5.35 |  | 0.55 | 1.80 | 1.5
KSU | 2.50 |  |  |  | 
LBNL | 12.8 | 5.90 | 11.8 | 4.50 | 
MIT | 14.5 | 1.90 | 0.13 |  | 1.70
UTA | 3.0 |  |  |  | 2.0
UICF |  | 0.25 |  |  | 
Taken from the spreadsheet corresponding to each sub-system, and discussed in talk
The FTE for WBS 1.6 given above.