Minutes 2011/10/14

Present: Spiros, Jonathan, Gang, Xin, Mustafa, Flemming, Wei

- General items: Talk to Flemming on Monday about WBS 1.6 (Software) milestones. Send him in advance my version, my current thinking.

- HFT Geometry update

  - Material has been gathered to clarify support structure in Y2013 geometry.

  - Flemming is to produce some drawings for everyone’s use sometime next week

- Physics of the Prototype ?

  - Quick calculations by Xin/Jonathan on acceptance are done. The two proposed configurations look good for mean-pt, high pt coverage.

  - Work has started in setting up a clean/quick geometry (No SSD/IST material) for medium scale production (~10K Hijing + 10D0s/event?) for tracking efficiency/ghosting studies.

  - Xin asked us to correct slide-14 (TPC+PXL sector overlap) to correctly reflect the TPC geometry. He also pointed out the sector-20 alignment issue has been resolved (good to go).

  - Plot of East/West TPC hit density (away from the central membrane) to be produced (to see pathological/dead areas/patches, if any).

- Slow Simulator (still to do, sorry!)

  - Draft an initial implementation plan for Auguste (Spiros/Mustafa et al) in order to

    - Acquire the DIGIMAPS code fixed with our ultimate chip parameters.

    - Clarify plan on how to use the CERN beam test data to fine tune them

    - Begin small track number slow simulations

    - Parameterize behavior for fast simulator in the chain.