Minutes 2011/10/07

Present: Spiros, Jonathan, Gang, Flemming, Mustafa, Jim [Xin excused]

- HFT Geometry update

  - Jason build in .dev a ‘blank’ Y2013 geometry file; to be modified with realistic structures. A snapshot of it is here (with outdated UPGR13 PXLs):  http://drupal.star.bnl.gov/STAR/event/2011/10/07/hft-software/geometry-dev13

  - Flemming is helping with beam-pipe follow up

  - Action Items:

    - What exactly is going to be installed in Run-13?

      - Support structures (WSC, OSC etc?)

    - We need a way to find Thicknesses/Lentgths from eDrawings. Jim/Flemming to help with it.

- Physics of the Prototype

  - Some older and new calculations from Jonathan and Xin are posted here: http://drupal.star.bnl.gov/STAR/event/2011/10/07/hft-software/geometry-update . The agreement is good. Couple of  configurations look promising.

  - Action Items:

    - Jonathan- Lower pt cut from 0.8 GeV

    - Using existing productions (mask out SSD, IST, inactive PXL sectors) calculate tracking efficiency and ghosting. Note: this is not optimal since the SSD/IST material is still there.

    - Start optimization work by using e.g. event vertex info, momentum info, pxl cluster info (need slow simulator) etc.

- Slow Simulator

  - Draft an initial implementation plan for Auguste (Spiros/Mustafa et al) in order to

    - Aquire the DIGIMAPS code fixed with our ultimate chip parameters.

    - Clarify plan on how to use the CERN beam test data to fine tune them

    - Begin small track number slow simulations

    - Parameterize behavior for fast simulator in the chain.