Minutes 2012/2/10

Present: H. Wieman, H. Matis, Amilkar, Spiros, Jonathan, Xin, H-G Ritter, Flemming, Wei, Jim Thomas

- Geometry.

  - We plan for an internal Y2013 geometry review on Monday, Feb 27 at 4:30pm at BNL/evo. Flemming will set up the small committee for the task.

  - We discussed Flemming’s slides on sector structure and materials.

    - Still needed some material info (acrylic glue)

    - Uses Al-cable traces (instead of Cu). Traces are, for now, uniform over the ladder’s length.

    - Still doesn’t account for the wire bonds.

  - We discussed Jonathan’s slides with other material we need or might want to model.

  - Amilkar is re-working his beam pipe implementation.

- Survey issues.  H.W. gave an update on PXL survey preparations.

  - He was going to check on the status of prototype sector build.

  - The design of sector holder is still with the shop.

  - The single-axis rotator is been ordered. After the order goes out it will take about 2 weeks to arrive.

  - Hao Qiu (new LBL postdoc) get acquainted with the CMM environment

- AOB

  - The finishing of the HFT-Numbering document is pending the response from Gerrit.

  - CVS work on SST structures continues. A list of directories/files is posted on Drupal’s meeting pages. Emphasis is put to Survey/Alignment structures and the modifications needed. An initial discussion with Yuri on this subject brought up the need to prepare and perform, soon, simulation studies. For this a full HFT geometry will be needed in an environment which can handle misalignments (VMC).