## Slide 1: SSD readout upgrade
M. LeVine, R. Scheetz -- BNL
Ch. Renard, S. Bouvier -- Subatech
J. Thomas -- LBNL

## Slide 2: Readout components
DAQ PC
DDL
DAQ room
Outer support cone
South platform VME crate
RDO (1 of 8)
Slave
FPGA
Slave
FPGA
Slave
FPGA
Slave FPGA
Slave FPGA
Master FPGA
DAQ interface
TRG interface
VME FPGA
Fiber links
Ladder cards
VME interface
Notes: Ladder cards: one on each end of ladder, each reads out one face of ladder
Fiber links connect ladders to RDO
5 ladder cards – 5 ladder faces
One chip (slave FPGA) is dedicated to processing and buffering data from a single ladder
Master FPGA handles interaction with TRG and DAQ
Link to DAQ PC (DDL) is bidirectional 1.5 Gbps fiber [designed for ALICE @LHC] in use in STAR for TPC and other detectors

## Slide 3: Prototype ladder board (inner side)

## Slide 4: Prototype ladder card (outer side)
Debug connector
Optical transceiver
Flex cable connectors to ladder modules

## Slide 5: Interposer
FPGA layout error
Choice of redoing the PCB
or designing an interposer between the PCB and FPGA
Interposer design, fabrication, and assembly: 6 months
Present status: installed and operational

## Slide 6: Debug cards (Subatech)
USB port
JTAG (configuration)
JTAG (slow controls)

## Slide 7: Fake static source

## Slide 8: Analog level shifting

## Slide 9: Ladder card commissioning
Using debug card
  JTAG FPGA configuration
  JTAG slow controls
  USB simple protocol
Using fake static source
  Map analog response
    ADCs and level shifting circuitry
  Verify packing of ADC data working correctly

## Slide 10: Mapping analog response
Software
  Python script driving
  Multiple .exe (C code)
Time to map response for 1 ADC: 30 sec
Time to map all 16 ADCs: 20 minutes
  Disconnect/connect flex cable
Basis for future slow controls software
SC uses JTAG header on debug card
  Will be replaced by fiber protocol

## Slide 11: Verification of packing code
USB output for ADC data
Install USB spy at output of FIFO
module
module
X16
5 MHz
5 MHz
adc 12bit
16 bit serial output
adc 12bit
16 bit serial output
80 MHz
80 MHz
register
16
50 MHz
FIFO
2
JTAG TDOs
20
40 MHz
serializer
to fiber
16 bit width 4 words temp
Write enable: true on 10 clocks only
USB output
USB output

## Slide 12: Analog response for all ADCs
Chart: ADCs vs. calculated
| -1.236 | -0.985 | -0.862 | -0.738 | -0.619 | -0.5 | -0.363 | -0.239 | 0.007 | 0.007 | 0.25 | 0.374 | 0.505 | 0.625 | 0.752 | 0.986 | 1.229
adc0 | 627 | 506 | 446 | 384 | 328 | 271 | 205 | 145 | 20 | 111 | 197 | 250 | 311 | 369 | 430 | 544 | 657
adc1 | 627 | 506 | 447 | 391 | 335 | 272 | 206 | 149 | 29 | 110 | 197 | 248 | 310 | 363 | 429 | 541 | 659
adc2 | 622 | 500 | 442 | 382 | 324 | 261 | 204 | 145 | 27 | 120 | 206 | 258 | 313 | 375 | 425 | 549 | 665
adc3 | 624 | 503 | 445 | 386 | 326 | 271 | 206 | 149 | 29 | 115 | 202 | 253 | 314 | 369 | 434 | 544 | 659
adc4 | 648 | 521 | 459 | 405 | 337 | 274 | 208 | 146 | 22 | 94 | 184 | 242 | 299 | 360 | 431 | 540 | 664
adc5 | 625 | 506 | 447 | 390 | 330 | 275 | 210 | 150 | 33 | 114 | 201 | 255 | 321 | 369 | 429 | 541 | 659
adc6 | 632 | 511 | 451 | 390 | 332 | 273 | 207 | 147 | 26 | 112 | 200 | 255 | 315 | 374 | 436 | 549 | 666
adc7 | 628 | 506 | 448 | 385 | 330 | 276 | 208 | 149 | 28 | 116 | 203 | 255 | 315 | 375 | 435 | 549 | 666
adc8 | 620 | 507 | 444 | 384 | 328 | 271 | 214 | 152 | 30 | 118 | 204 | 255 | 316 | 373 | 433 | 547 | 660
adc9 | 634 | 506 | 447 | 382 | 327 | 277 | 207 | 149 | 29 | 114 | 200 | 256 | 314 | 371 | 434 | 546 | 663
adc10 | 640 | 517 | 457 | 396 | 338 | 278 | 211 | 149 | 29 | 103 | 191 | 243 | 304 | 363 | 426 | 540 | 660
adc11 | 626 | 496 | 441 | 381 | 323 | 258 | 195 | 134 | 12 | 114 | 202 | 259 | 319 | 377 | 440 | 556 | 676
Notes: For N-face (positive voltage) have non-linear behavior – not understood yet

## Slide 13: Analog response
Non-linear behavior of N-face needs to be understood
Discovered we are sensitive to PS fluctuations via DAC
  Will be separately regulated in production version

## Slide 14: RDO proposed layout
VME driver
Optical xcvr
Optical xcvr
Optical xcvr
Optical xcvr
Optical xcvr
241
124
241
124
241
124
241
124
241
124
Slave FPGA
484 FBGA
EPCS4
VME FPGA
VME
EEPROM
VME P2 connector (TRG: rows A,C)
VME P1 connector
VME driver
VME driver
VME driver
X
X
PS header
Slave FPGA
484 FBGA
EPCS4
Slave FPGA
484 FBGA
EPCS4
Slave FPGA
484 FBGA
EPCS4
Slave FPGA
484 FBGA
EPCS4
GBIC
Keep top layer clear for LVDS serial lanes (master to/from each slave)
Slave
EEPROM
Address
SW 1
Address
SW 2
Master FPGA
Master
EEPROM
Reboot PB
Reset PB
SIU
40mm x 160mm
SIU connectors
Optical xcvr

## Slide 15: QRDO layout
Optical xcvr
241
124
Slave FPGA
484 FBGA
EPCS4
VME P1 connector
X
X
PS header
Slave
EEPROM
Reboot PB
Reset PB
DC regulator
1.2V
2.5V
3.3V
+5V, GND only
USB
conn
FT245R USB
9.1 MHz oscillator
Test header (32 signals)
+5V external pwr iinput
EPCS16
LEMO connector

## Slide 16: QRDO assembled

## Slide 17: QRDO commissioning
Orsay USB protocol implemented
  Message layer on top of byte pipe
  Goal: replace VME (4-byte messages)
Problems –
  Bad synthesis by Synopsys tool !!
  Now resolved
Message protocol working

## Slide 18: USB message protocol
4-byte write
4-byte read
6-bit subaddress used for register addressing

## Slide 19: Integration of ladder card/QRDO
Generate test patterns on ladder card
Spy on incoming data via fiber with logic analyzer

## Slide 20: ADC data received in QRDO
DREADY: ADC/STATUS
WORD1: Synch
Test pattern as sent (almost)
Birds-eye view
Zoom in on data phase

## Slide 21: Status words received in QRDO
Word Value Comment (from Table 52, master document)
0 07000 configured, OK, serdes clock used
1 04000 deserializer lock OK
2 00000 (no optical transceiver problems)
3 05000 usb present, debug present
4 00000
5 00000
6 01000
7 00000 ladder 0 (not yet assigned by QRDO)
serial #1 (agrees with hardware assignment on board)

## Slide 22: Master FPGA development (CR)
Original plan for communication
  5 High speed serial lanes
    5 slaves master
  As implemented by Altera
    Requires more PLLs than available
CR implemented his own serial receivers
  Share common PLL
Validation of new scheme in simulation
  In progress
  See next slides

## Slide 23: Simulation of ADC acquisition (CR)

## Slide 24: Simulation of status words in RDO (CR)

## Slide 25: RDO roadmap
Slave FPGA – code completed
VME FPGA – code completed
Master (TRG/DAQ) FPGA
  In late stages of simulation @ Subatech
PCB layout expected to start 12/11
Assemble prototypes 3/12

## Slide 26: Status: documentation
Notes: Documentation of many details now in 101-page document (v 15)
  Connector pin-outs
  Data formats, headers
  Command definitions
  Test protocols

## Slide 27: Summary of present status
Ladder card
  3 prototypes functional
  Analog behavior characterized
  Data packing verified
  Beginning to look at exported data
QRDO
  Message protocol working in USB
  Fiber functional
  Still a work in progress

## Slide 28: Status (cont’d)
RDO
  Layout will begin after
    master FPGA simulation is complete
    and QRDO debugging completed
DAQ PC
  Delivered
  2 DRORCs installed

## Slide 29: Comments
We were delayed 6 months due to ladder card layout error and subsequent fix with interposer.
We have had working ladder cards only since June, 2011
Amazing progress since then 