## Slide 1: HFT Software – Update on activities
S. Margetis, KSU
S&C meeting, 19 Dec 2012
Topics
Survey of detectors
Alignment work
Geometry modeling
Offline chain in STAR

## Slide 2
Qiu Hao (LBL)

## Slide 5
Survey Summary
PXL in good shape, SSD/IST in the works (less demanding)
Some issues with repeatability, stability vs Temp. or handling
  Possible use of laser probe
Interface with Offline alignment in the works
Waiting for prototypes to measure (~January)

## Slide 6: Alignment
  Procedures established and reviewed
  We now have a fully functioning alignment environment, including the PXL, IST and SSD detectors based on Yuri et al. SVT/SSD work
  Simple tests (by hand) are done
  We plan to use the chain for Run-13 alignment, then think of upgrades

## Slide 7
PXL sectors
PXL Halve 1/2 ALL
IST SSD

## Slide 8: Test Results
FIXED ALL+Vertex– MEDIUM STATS
dX mkm dY mkm dZ mkm alpha mrad beta mrad gamma mrad Comment
Statistics matter (up to a point)
Averages come from several histo fits

## Slide 9: Test Results
FIXED – MED STATS
dX mkm dY mkm dZ mkm alpha mrad beta mrad gamma mrad Comment
Averages result from several fits

## Slide 10
Results
LADDER
SECTOR
FIXED
TEST

## Slide 11: Alignment summary
  We have a chain for Run-13 alignment
  Need to establish a VMC application for detailed studies/debugging
  Need to change the starting point from ideal to surveyed geometry
    work started
    one of the goals of the engineering run

## Slide 12: Geometry
  We have a rather detailed Geant model for Run-13 and Run-14
  Work in putting dead material in progress
  In AGML (thanks Jason for invaluable help)

## Slide 13: PXL sector modeling in GEANT

## Slide 15
IST
IST geometry vastly improved (geant modeling)
Details can be found e.g. here:
http://drupal.star.bnl.gov/STAR/system/files/istGeometryUpdate_20121019.pdf

## Slide 17
(Old) SSD reconfigured

## Slide 18: HFT Offline code in STAR
Just started moving on this
We agreed to start with Simulation code, i.e. dev13 for this year’s run and dev14 for next year
  There are sort term goals (week[s]) and longer term (month[s]) goals
  We have almost everything in private directories-people with Karma need to move them to final places
  Make the move from StRndHit -> StHftHit structure
  Modify chain downstream to accept changes
Data chain less developed (modulo SSD that most of it exists)
  Identifying missing modules and people to build them
    PXL cluster/hit finder
  online environment is detector deliverable
  fast offline/QA chain not existing
  engineering run + data will be the driving force to coalesce
I will give more detailed reports on this in the near future