## Slide 1: HFT Software
S. Margetis, KSU
STAR Collaboration Meeting, LBL, November 18, 2011
CERN Test beam picture
50K triggers – single chip 2x2cm

## Slide 2: Outline
Task overview and schedule
Expected progress until next Fall (prototype) and beyond
The goal of this talk is to make the Collab. aware that HFT is around the corner

## Slide 3: Introductory comments
HFT Software team effort so far concentrated on Physics simulations, CD 0-1-2/3
  This is over as of September (project’s final approval)
  Physics performance/simulation work moved to HF forum
Effort is aiming at ~Day-1 operational software
  Online/offline
Dates that drive the priorities/schedule are:
  PIXEL prototype installation next Fall (2012) for Run-13
    2-4 PXL re-configurable sectors
    NO SSD/IST
  Full HFT installation in Fall-2013 for Run-14 data taking

## Slide 4: Task Overview and FTE needs
2
0.2
1
1.1
FTEY
0.2
0.5
2
0.8
0.5
Total= 8.3
List is for Offline tasks only
FTE estimates do not include BNL-core group contributed effort in tracking/vertexing/calibrations etc
Numbers are on the under-estimate side
It comes down to about 4 FTE/year for ~two years
  We now have less than half of that

## Slide 5: Schedule (critical activities only)
10/2011
10/2012
10/2013

## Slide 6: Prioritized list of activities for the next year
  Survey + related work
  HFT Geometry model (rebuild)
  ‘online’ data format/slow controls/online QA/Db considerations
  Slow/Fast PXL response simulation
  Prototype tracking
  -------------------
  Evaluation/Analysis framework
  -------------------
  Kalman fitter for decays
  Tests of new/old tracker
  Hit reconstruction
  Event vertex finders

## Slide 7
Survey measurements + related work for PXL fixtures and prototype sectors
No hardware monitoring system. PXL by design has ~20 micron re-positioning envelope
We need precise and detailed survey data
  New hardware (CMM machine)
Experience from SVT/SSD a big plus
  but there are differences
Some initial test are done. More work coming
  Review in April 2012

## Slide 8
HFT Geometry model
Create initially Y2013a/b and then Y2014 geometries
In new AgML framework
  Jason’s help invaluable
We are gathering info on material for Y2013
  What, how much X0
Decide on what is the best way to move from eDrawing to AgML
…but manpower an issue (no skill required)

## Slide 9
‘Online’ data format/slow controls/online QA/Db considerations
  Needs to be defined/clarified a.s.a.p.
  It was a ‘Focus Subject’ on Monday’s HFT meeting

## Slide 10
  Slow/Fast PXL response simulation
  Initial work done earlier by Purdue
  Strasbourg is collaborating (huge experience)
    Got their DIGMAPS code
    they will help with noise simulation
  we got data (inclined incidence) during the CERN tests.
    can fix most parameters
  Will collaborate to make an acceptably fast ‘slow’ simulator for the chain
  …but manpower is thin
CERN Test beam picture
10K triggers – single chip

## Slide 11
Tracking with TPC+PXL prototype?
  Can we do any physics with the prototype data?
    Issues are the partial acceptance (only 2-4 sectors present) and the lack of intermediate tracking (SSD, IST)
  Jonathan spends some time on this right now
    Some initial results look not disappointing but…let’s not celebrate yet.
    For details see his talk at the HF group here:
http://drupal.star.bnl.gov/STAR/meetings/star-collaboration-meeting-nov14-18-2011-lbnl-ca/heavy-flavor-parallel-sessions/pythia-evo

## Slide 12: Mercedes configuration
Flat Pt input
Realistic Pt input

## Slide 13: Joined configuration
flat
real

## Slide 14
Tracking with TPC+PXL prototype?
  Good tracking efficiency (but no pile-up yet)
TPC+PXL
TPC+SSD+IST+PXL
Hijing – NO Pile-up

## Slide 15
Tracking with TPC+PXL prototype?
  Low Ghosting
http://www.star.bnl.gov/protected/jetcorr/kapitan/HFT/upgr15_2010/productionQA/thin/CD1/single/
Hijing – NO Pile-up
TPC+PXL
TPC+SSD+IST+PXL

## Slide 16
Analysis of CERN test data
Fix simulator parameters
Check clustering/tracking
get a ‘feeling’ of PXL environment
CERN Test beam picture
10K triggers – single chip

## Slide 17: OtherTasks
For the next 2 years
  -------------------
  Evaluation/Analysis framework
  -------------------
  Tests/evaluation of tracker
  Hit reconstruction software
  Event vertex finder evaluation

## Slide 18: Summary
Things started moving but pace is not the desirable one mainly due to low number of people involved
  We need to change this.
  We need to make the Collaboration aware of the coming HFT
We started interacting with the S&C group and expect an increasing interaction with the BNL-core group
  Started with Jason on geometry but will expand to all areas like Calibration, Tracking etc
The HFT is around the corner. If your physics interests are in HF or if you can benefit from precision tracking assign your student’s service time to this group

## Slide 19: Spares

## Slide 20: WBS task dictionary and schedule has been developed