## Slide 1: Software Update
S. Margetis, KSU
TC-f2f, March 14, 2012, LBL

## Slide 2: Outline
Critical items/tasks for Run-13/14
Progress/Risk-list update
Survey plans
Upcoming Internal Reviews
Resource overview and needs
Slow controls / On-line stuff

## Slide 3: Schedule/Milestones (Flemming)
F2012
F2011

## Slide 4
F2012
F2011

## Slide 5: Prioritized list of activities for this/next year
  Survey + related work (on-scope)
  HFT Geometry model update
  Slow/Fast PXL response simulation
  Prototype tracking
  Conventions (naming docs)
  ‘online’ data format/slow controls/online QA/Db considerations
  -------------------
  Evaluation/Analysis framework
  -------------------
  Kalman fitter for decays
  Tests of new STV tracker
  Hit reconstruction
  Event vertex finders

## Slide 6
Survey plans and measurements
Hao is ‘looking’ at a thinned chip data with the new machine’s camera.
See Howard’s talk for details

## Slide 7
HFT Geometry model update
    Good progress here (Jonathan/Flemming)
    We have a Y2013 draft-geometry in CVS
      we sort of have a BFC chain that works
    We had an internal review last Friday*
    We also started playing with SSD ladders -> IST
* http://drupal.star.bnl.gov/STAR/event/2012/03/09/hft-software

## Slide 8: PXL sector modeling in GEANT

## Slide 10
Cu, low mass (transition cables)
Mass termination boards (z=~96cm)
Heavy signal cables (up/down only)
??? (Other TBD)

## Slide 11
Other action items/points made at review
    Beam pipe needs to be finalized
    HFT support cones are attached to TPC (like SVT)?
      Impacts geometry/alignment work
      Answer is ‘yes’
    Use official pile-up mechanism, study UPC e- in detail, ask PHENIX about background
    Use VMC for (mis-) alignment MC studies
    Code needs to be segmented so that ladder/sector etc geometry corrections can be applied in GEANT too.
    A lot of code clean-up comments from Jason

## Slide 12
Y2014 SSD --> SST
Need updated models for SSD and IST

## Slide 13
  Slow/Fast PXL response simulation
    CERN data (inclined incidence) can fix most parameters
      analyzed by IHPC
    …time to revive the link

## Slide 14
Tracking with TPC+PXL prototype?
  Initial simulation work with simplified UPGR15 geometry done
  Acceptance and Tracking efficiency defined for two configurations of 3 sectors
  Xin, Hao, Yifei look at the code
  Rates and new updated simulations with new geometry/trackers planned

## Slide 17
Numbering convention
  We have an agreement and a document (Flemming/Howard(s) et al.)
    need to put it somewhere after HG, JT edit it
    The document (.pdf) and a talk about it is in the link below
http://drupal.star.bnl.gov/STAR/event/2012/03/09/hft-software/hft-numbering-schemedoc-10

## Slide 18
Manpower
  Well…some good news for a change this time:
  LBL has Hao Qiu (survey, simulations, physics) and also Jan Rusnak for ~ 2 months (CMM programing )
  Amilkar is officially now a grad student in Kent. He will move to BNL in June (geometry, simulations, alignment)
  but still…a couple of full time PhDs are needed
CDF and D0 had about 3 times the manpower on their silicon?

## Slide 19
Upcoming reviews
  Survey software review
    April/May 2012
  Alignment prototype software review
    This Fall sometime

## Slide 20: Summary
Need to wrap up Geometry work soon
  to start simulations (Geometry, Tracking, Alignment)
Hopefully Survey work is in a good path now
  critical mass I think is there
Around Fall we should start preparing for Analysis-mode too!

## Slide 21: Schedule/Milestones (Flemming)
F2011
F2012