## Slide 1: Software Update
S. Margetis, KSU
TC-f2f, Sept 25, 2012, LBL
Brief Update – status report
Immediate plans – priorities
Summary

## Slide 2: Activities since mid-July (OPA review)
  PXL Survey + related work
  CA tracking with HFT
  IST Simulation environment
  HFT Geometry model – Run13 update
  HFT Geometry for Alignment studies – DEV14
  Event vertex classification/evaluation

## Slide 3
Survey progress
  Survey work at LBL on schedule
  PXL:
    Full ladder scan are now possible
    Repeatability of Vision/Touch probe within a few microns
      Still there is a ~40 um difference we need to resolve
    Axis wobble under control, within acceptable limits
  SSD/IST:
    No activity for the reported period (that I am aware of)

## Slide 4
Survey progress

## Slide 5
Survey progress

## Slide 6
CA Tracking in HFT
Idea is to form track segments with HFT hits alone – many benefits
Ivan et al. came to BNL to make some tests
UPG15 geometry with nopileup AuAu 200 central – poor results – need work
Low priority – lack of manpower - tabled

## Slide 7
IST Software
UIC entered dynamically the field (sigh)
Some work on the IST fast simulator already done
Work on IST geometry details, data analysis and structures and survey are near future tasks.

## Slide 8
HFT Geometry for Run-13
  Jason asked us to finalize the Run-13 geometry material
  Flemming prepared some drawings with major pieces of mass that need to be added
  Amilkar is coding them now

## Slide 9
HFT Geometry for Run-14 (and Alignment work)
  These are two separate efforts that need good coordination otherwise it will be messy. That is where we are…
  Main thing is that GEANT3 lives in its own universe but data structures like hits need tables to move from local to global etc
  The mess was dealt in the past by having two separate geometry structures; one for simulations, one for the tracker
  VMC was supposed to unify platform, resolve issues. It is not there for us and I am not sure if it is going to be implemented given the manpower (ours and BNL core group)…still Yuri has hopes.
  Initial conflicts were treated, reco chain works now but problem is deeper since hierarchy and structures need to be the same in simulation and data stream if we want to do a proper job
  I propose this to be an agenda item in the upcoming Alignment-procedures review.

## Slide 10
Alignment work
  Due to manpower available we work on establishing a working chain using the programs developed for the SVT/SSD
  The SSD and IST should be rather straightforward but new Db structures and programs need to be developed…this is in progress now
  The procedures need to be re-thought and re-defined
  The same for the hierarchies and structures
  I propose these to be the focus of the upcoming Alignment review
  We also looked at Millepede (downloaded the code, experiences, examples). No time available to pursue now, so it is tabled but available as a task
  The same with Maxima, an automated, robust way to get the derivatives (interdependencies of alignment parameters). Yuri provided code and example. We will visit this and verify math whenever we can, but task is available

## Slide 11: LEVEL-3 Milestones
Need to decouple the ‘review’ from ‘readiness’. I proposed issues relevant to the review in the slides before

## Slide 12: Software Risks (from my OPA talk)
Mitigations
  Our approach is to use field-proven techniques as implemented in STAR (Kalman tracking, Calibrations, Analysis etc)
Risks/Challenges
  People: (in)sufficient manpower for tasks
    We are addressing this by prioritizing tasks and management actions. Priority is given to on-scope activities
  Overall environment functionality (tracking etc)
    We work closely with STAR S&C management to ensure the soundness of the environment. Also to plan the timely deployment of new tools and infrastructure

## Slide 13: Summary (from my OPA talk)
  We have made initial progress on critical tasks
  We heavily depend on STAR S&C support group
  We need to double our efforts (FTE) for next year in order to meet increasing needs
  Need to setup with Flemming the Alignment procedures review and invite S&C to be present officially