Research Management Plan (RMP)

for the

STAR Heavy Flavor Tracker (HFT)

Version 4

March 30, 2009

# Introduction

This document describes the plans of a group of institutions within the STAR collaboration for the management of the research efforts connected with the construction and operation of the STAR Heavy Flavor Tracker (HFT).  In contrast to construction, research efforts are not funded by the HFT project but from the research funding of the individual groups involved in the HFT project.  Research efforts include simulations of the detector performance, development and execution of calibration procedures for the detector, commissioning of the detector, development of analysis software, physics analysis and operation of the detector.  This document is not part of the documents mandated by the Critical Decision process, like the Conceptual Design Report (CDR), and thus is different from those documents.

It is also not the scope of this document to justify the physics case for the HFT.  The physics justification is an ongoing process that has started with the HFT proposal for the Science Review and that will be continued with the STAR response to the questions posed by the CD-0 review committee and with the CDR.

This RMP addresses the activities of the participating institutions in the time between FY 09 and FY 14.  FY 14 will be the first year of regular operation for the HFT.  The physics activities listed for the individual institutions for FY 14 reflect the physics interest of those institutions and not necessarily the specific activities foreseen for the first year of HFT running.

The HFT project is designed to give the STAR experiment the capability to identify charm hadrons through topological reconstruction down to low transverse momenta at mid-rapidity.  The scope of the project is defined as building a new two layer silicon pixel detector close to the interaction point, to build a new Intermediate Silicon Tracker (IST), to upgrade the read-out of the existing Silicon Strip Detector (SSD) to be compatible with the STAR data acquisition speed, and to mount and suspend those detectors (including the FGT to be built as a separate construction project) with a new low-mass structure that will replace the existing STAR cone structure.

# Research Goals

At the HFT Science Review several physics objectives were presented.  Not all of them were vetted by robust simulations. As a consequence the STAR collaboration was charged with the task to do further simulations with the goal to generate a list of robust observables and physics measurements that can be accomplished in the first years of HFT running. This list includes topics that will be presented as part of the answer to the questions by the CD0 review committee due by end of April. This list includes:

- Measure charm production cross sections in 200 and 500 GeV p+p collisions and in heavy ion collisions.

- Measure v2 of charm mesons down to low pT in Au+Au collisions

- Measure RCP of charm mesons in Au+Au collisions

The research milestones in this document are derived from the above list of physics topics.

In parallel, the collaboration has initiated an effort to elevate additional physics topics to the same level of detail. Those topics are:

- Measure the meson to baryon ratio of charm at the example of D0/(C

- Separate charm and bottom production.

- Measure W production at mid-rapidity in 500 GeV p+p collisions.

Detailed simulations to those topics will be presented in the CDR.

## Charm Cross Sections

Heavy quark production is sensitive to the parton distribution function.  Unlike the light quarks, heavy quark masses are not modified by the surrounding QCD mediumDD (or the excitations of the QCD medium) and the value of their masses is much higher than the initial excitation of the system.  It is these differences between light and heavy quarks in a medium that make heavy quarks an ideal probe to study the properties of the hot and dense medium created in high-energy nuclear collisions.

Understanding the yield of charmed hadrons in hadron-hadron collisions requires a knowledge of the projectile and target parton distribution functions, the cross section for parton-parton interactions which generate charm quarks and the fragmentation functions for c(b) quarks into charmed (bottom) hadrons.  The parton distributions within the proton can be extracted from electron-proton collisions while the cross-sections for gluon fusion and q annihilation are calculated in a perturbative QCD framework up to next-to-leading-order (NLO).DD  However, the parton and gluon distribution functions within the nucleus, relevant for charm and bottom quark production at RHIC energies, are poorly understood.DD Thus the precise measurement of charm cross sections in p+p, d+Au and Au+Au collisions is very important.  Precise charm cross section is also necessary as a base for J/( suppression or enhancement measurements.

Topological identification of charm mesons down to low transverse momentum will minimize the error in cross section determination due to extrapolation.

## Charm Flow

Charm quarks are abundantly produced at RHIC energies.  Due to their high mass and small interaction cross section, the strength of elliptic flow of heavy flavor hadrons may be a good indicator of thermalization occurring at the partonic level.  If all quarks in heavy flavor hadrons flow with the same pattern as the quarks in the light flavor hadrons, this indicates frequent interactions between all quarks.  Hence, thermalization of light quarks is likely to have been reached through partonic re-scattering.

Figure 1 shows what precision in flow measurement can be reached with 500 M minimum bias events taken in STAR with the HFT.  The red points show expectations from a cascade model for the case that the charm quark has the same size partonic flow as measured for the light quarks.  The green points show the limiting case where the charm quark has zero partonic v2.  Our measurement is expected to fall between those limits.  It is obvious that the HFT will allow for a precision measurement that will shed light on the question of thermalization.

Figure 1:  v2 as a function of pT for the case of charm flow the same as light quark flow (red) and for the case where charm does not flow (green).

Measuring charm quark flow through v2 of topologically identified D-mesons down to low pT allows for a far superior measurement compared to v2 of electrons or muons from semi-leptonic charm decay. The transverse momentum of decay products is not well defined (within a few GeV) and hydrodynamic effects manifest themselves at low transverse momentum.  In addition, the contribution to electron or muon production from B-meson decay is not known.

Figure 2:  Expected errors for a RCP measurement as a function of pT.

## Heavy Quark Energy Loss

The discovery of a factor of 5 suppression of high pT hadrons (5 < pT < 10 GeV/c) produced in Au+Au collisions at RHIC and the disappearance of the away-side jet has been interpreted as evidence for jet quenching., X  This effect was predicted to occur due to radiative energy loss of high energy partons that propagate through a dense and strongly interacting medium.D  The energy loss of heavy quarks is predicted to be significantly less compared to light quarks because of a suppression of gluon radiation at angles ( < MQ /E, where MQ is the heavy quark mass and E is the heavy quark energy.  This kinematic effect is known as the “dead cone” effect.  However, a recent measurement of the nuclear modification factor, RAA, for non-photonic electrons, the products of D- and B-meson decay, yielded the surprising result that D- and B-mesons apparently show the same large suppression of light hadrons.  This clearly indicates that the energy loss mechanism is not yet understood and has triggered new theoretical development.,  In order to make progress in understanding the nature of the energy loss mechanism, it is important to measure RAA or RCP for identified D-mesons.

Figure 2 shows the precision for RCP that can be achieved with 500 M minimum bias events in STAR with the HFT under the assumption that the suppression for heavy quarks is of the same size as the suppression for the light quarks.

Topologically identified D-mesons will allow for a precise measurement of the pT dependence and potentially flavor dependence of RAA.

# Milestones

The milestones in this document are research milestones that are derived from a technically feasible project time line.  We will update those milestones as the project time line will be refined, especially by including a realistic funding profile.

The research milestones are based on the following project milestones:

Q4 FY 09	CD-1

Q4 FY 10	CD-2/3

Q4 FY 11	Engineering prototype installed

Q4 FY 12	Pixel detector installed

Q4 FY 13	HFT installed

Q2 FY 14	CD-4

FY2009 Milestones

Q3 FY 09	Complete simulations for CD0 homework

Q4 FY 09	Complete CD1 simulations

Q4 FY 09	Concept for spatial calibration of Pixel

Q4 FY 09	IST detector response simulator implemented

FY2010 Milestones

Q2 FY 10	Concept for HFT Calibration

Q2 FY 00	IST pre-prototype module cosmic ray test, calibrated and analyzed

Q2 FY 10	Pad Monitor functioning

Q2 FY 10	Calibrate Pixel prototype

Q4 FY 10	Cosmic ray test of engineering prototype done and analyzed

Q4 FY 10	Update geometry in simulations

FY2011 Milestones

Q1 FY 11	Functional Pixel Calibration

Q3 FY 11	Cosmic ray test for Pixel prototype and SSD performed and analyzed

Q4 FY 11	Tracker/Vertex finders upgraded/tuned/debugged

Q4 FY 11	IST prototype module cosmic ray test

Q4 FY 11	Calibration Databases finalized

FY2012 Milestones

Q1 FY 12	Pixel prototype calibrated

Q1 FY 12	Cosmic ray test of fully integrated IST barrel analyzed

Q3 FY 12	Reconstruction software finalized/ready for physics

Q3 FY 12	Finalize geometry in simulations

Q3 FY 12	Functional HFT calibration

Q3 FY 12	Engineering run analyzed

Q4 FY 12	Analyze data from prototype run

FY2013 Milestones

Q2 FY 13	IST online and calibration software commissioned

Q4 FY 13	Analyze data from Pixel detector

Q4 FY 13	Cosmic ray test of fully integrated HFT system analyzed

FY2014 Milestones

Q1 FY 14	In beam calibration of HFT

Q4 FY 14	First physics data from HFT analyzed

# List of Tasks

The following list is a list of research tasks only, it does not include project tasks.  The tasks are divided into the three subsystems, Pixel, IST, and SSD, and into software. Some of the tasks involve more than one detector, like the IST alignment with the help of information from the Pixel.  Also, division between general software tasks and tasks related to an individual detector component is somewhat arbitrary.

Pixel:

- Develop procedure to map pixels into Tracker for calibration

- Develop procedure to align pixel through tracking in overlap region (Stand alone on-line check with cosmic rays)

- Develop alignment software for Pixel

- Develop calibration for SSD and IST and use pixel info for TPC space charge corrections

- Design Pixel pad monitor

- Slow control monitoring

IST:

- Develop procedure to map pixels into Tracker

- Develop procedure to align IST through survey data and tracks by minimizing residuals (checked with cosmic ray data).

- Develop alignment software

- Slow control monitoring; pedestal, noise level and gain to monitor calibration and functionality for each channel

- Develop software framework to implement calibration in off-line data analysis

SSD:

- Slow control monitoring

- Develop alignment software for the SSD

- Update monitoring software

Software:

- Complete simulations for CD0 homework: This refers to simulations targeted to answer the report’s questions.

- Complete CD1 simulations: This includes simulations that will evaluate/refine the performance of current HFT in reconstructing e.g. D0, D+-, D+S, LC and B-mesons.

- Concept for spatial calibration of Pixel/HFT: This is the determination of the complete sequence of steps taken to perform the survey of Pixel half-shells with a hardware resolution of about 5 microns. This is includes careful evaluation of the interaction of survey equipment, hardware (e.g. location of fiducials) and software mapping procedures.

- Update Pixel/HFT geometry in simulations: This involves the detailed and accurate representation of the detector in simulations. It is foreseen to be done in two more major releases before final use in physics (embedding etc).

- Tracker/Vertex finder upgraded/tuned/debugged: This includes the evaluation and actual implementation of techniques that will maximize the performance of the tracking and vertex finding software modules. This includes the optimization and the tuning of the search criteria specifically to HFT as well as the implementation of established techniques like momentum ordering, event-vertex constraint, silicon-based vertex seed finder etc.

- Calibration Databases finalized: This includes the definition of bank structures as well as the procedures associated with a given Calibration task of HFT (e.g. alignment).

Data Taking and Physics Analysis:

- Calibrate Detector

- Prepare Analysis Software

- Analyze Data

- Operate Detector

# Institutional Responsibilities

The tables list the responsibilities and the manpower available for the research tasks connected with the construction and operation of the HFT.  We start with an overview detailing the responsibilities of all institutes and than list the responsibilities and tasks of the individual institutions by year and task.  The manpower listed is sufficient to perform all the tasks listed in the task list.  In addition to this manpower, the STAR collaboration as a whole will be involved in the physics analysis of data derived from the HFT detector as indicated by the “statement form the STAR spokesperson”.

| BNL | Simulations Physics Analysis |
| --- | --- |
| IPHC | Simulations Analysis software Physics Analysis |
| KSU | Software Coordination Simulations Tracking, calibration and alignment SSD Software Physics analysis |
| LBNL | Simulations Pixel calibration and alignment Pixel commissioning Test data analysis Pixel operation SSD commissioning SSD operation Physics analysis |
| MIT | Simulations IST calibration and alignment IST Test data analysis IST operation IST Slow controls Physics analysis |
| Prague | Simulations Slow controls Cosmic ray tests Physics analysis |
| Purdue | Simulations Tracking development Calibration and alignment Analyze test data Cosmic ray tests Pixel operation Physics analysis |
| UCLA | Simulations Tracking software Detector operation Physics analysis |
| USTC | Simulations Analysis software Calibrations Physics analysis |

Statement by the STAR Spokesperson

After completion of the TOF upgrade, the HFT will be the most important STAR upgrade project that will greatly extend the physics capabilities of STAR. Analyzing the data from the completed HFT and extracting physics results will be STAR’s highest physics priority at that time. The heavy flavor data analysis will be done in the STAR “Heavy Flavor” physics working group (PWG). Already now this group is one of the most active groups in STARt the moment, the heavy flavor group consists of about 45 physicists, 17 of them do not belong to institutions that are presently involved in the HFT construction effort. With the operation of the HFT this group is expected to grow. I am convinced that a very large fraction of STAR collaborators that perform analysis will be eager to analyze HFT related data.

Detailed Institutional Responsibilities

BNL

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 |  |  |  |
| 2010 |  |  |  |
| 2011 |  |  |  |
| 2012 | 0.4 | JH.Lee | Simulations |
| 2013 | 0.5 | JH.Lee | Simulations, Physics analysis |
|  | 0.5 | Student | Analysis software, Physics analysis |
| 2014 | 0.5 | Postdoc | Analysis software, Physics analysis |
|  | 0.5 | Student | Analysis software, Physics analysis |

IPHC Strasbourg

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 | 0.5 | Student | Simulations |
| 2010 | 0.5 | Student | Simulations |
| 2011 | 0.5 | Student | Simulations, analysis software |
| 2012 | 0.5 | Postdoc | Analysis software |
|  | 0.5 | Student | Simulations |
| 2013 | 0.5 | Postdoc | Analysis software, Physics analysis |
|  | 0.5 | Student | Analysis software, Physics analysis |
| 2014 | 0.5 | Postdoc | Analysis software, Physics analysis |
|  | 0.5 | Student | Analysis software, Physics analysis |

IPHC will concentrate on B meson physics.

Kent State University

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 | 0.4 | S. Margetis | Software Coordinator – Pixel mapping |
|  | 0.8 | Postdoc | CD- 0/1 Simulations – SSD software |
|  | 0.3 | Student | Fast MC – CD1 simulations |
| 2010 | 0.4 | S. Margetis | Software Coordinator – Simulations/Alignment/Analysis |
|  | 0.8 | Postdoc | Simulations – prepare analysis code – SSD software |
|  | 0.5 | Student | Simulations – prepare analysis code |
| 2011 | 0.5 | S. Margetis | Software Coordinator – Simulations/Alignment/Analysis |
|  | 1.0 | Postdoc | Simulations – Analysis – SSD software |
|  | 1.5 | Students | Calibration - Tracking - Analysis |
| 2012 | 0.5 | S. Margetis | Software Coordinator – Simulations/Alignment/Analysis |
|  | 1.0 | Postdoc | Simulations – Analysis – SSD software |
|  | 2.0 | Students | Calibration - Tracking - Analysis |
| 2013 | 0.5 | S. Margetis | Software Coordinator – Simulations/Alignment/Analysis |
|  | 1.0 | Postdoc | Simulations – Analysis – SSD software |
|  | 2.0 | Students | Calibration - Tracking - Analysis |
| 2014 | 0.5 | S. Margetis | Software Coordinator – Simulations/Alignment/Analysis |
|  | 1.0 | Postdoc | Simulations – Physics Analysis – SSD software |
|  | 2.0 | Students | Calibration - Tracking – Physics Analysis |

KSU is responsible for the overall tracking and analysis software design. KSU’s physics analysis will concentrate on the analysis of RCP initially.

LBNL

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 | 0.5 | Postdoc | CD1 Simulations |
|  | 0.5 | Student | Calibration, Pixel mapping into Tracker |
| 2010 | 0.5 | Postdoc | Prepare analysis codes |
|  | 0.5 | Student | Design Pad Monitor |
|  | 0.5 | Postdoc | Pixel calibation |
|  | 0.5 | Student | Pixel Calibration |
|  | 0.2 | E. Sichtermann | Work with Postdoc and Student on simulations and analysis code |
| 2011 | 0.5 | Postdoc | Prepare analysis code, Slow Control |
|  | 0.5 | Student | Design Pad Monitor, Slow Control |
|  | 0.5 | Postdoc | Pixel calibation |
|  | 0.5 | Student | Pixel Calibration |
|  | 0.2 | E. Sichtermann | Work with Postdoc and Student on simulations and analysis code |
| 2012 | 0.5 | Postdoc | Prepare analysis code, Slow Control |
|  | 0.5 | Student | Prepare analysis code, Slow Control |
|  | 0.5 | Postdoc | Pixel calibation |
|  | 0.5 | Student | Pixel Calibration |
|  | 0.2 | E. Sichtermann | Work with Postdoc and Student on simulations and analysis code |
| 2013 | 0.5 | H. Wieman | Detector Operator (Pixel) |
|  | 0.3 | E. Sichtermann | Work with Postdoc and Student on simulations and analysis code |
|  | 0.5 | H. Matis | Detector Operator (SSD) |
|  | 0.5 | H.G. Ritter | Work with Postdocs and Students on Physics Analysis |
|  | 0.5 | N. Xu | Work with Postdocs and Students on Physics Analysis |
|  | 1 | Postdoc | Calibration, Physics Analysis |
|  | 1 | Postdoc | Calibration, Physics Analysis |
|  | 0.5 | Student | Calibration, Physics Analysis |
|  | 0.5 | Student | Calibration, Physics Analysis |
| 2014 | 0.5 | H. Wieman | Detector Operator (Pixel) |
|  | 0.5 | E. Sichtermann | Work with Postdoc and Student on physics analysis |
|  | 0.5 | H. Matis | Detector Operator (SSD) |
|  | 0.5 | H.G. Ritter | Work with Postdoc and Student on physics analysis |
|  | 0.5 | N. Xu | Physics Analysis |
|  | 1 | Postdoc | Calibration, D0 and v2 Analysis |
|  | 1 | Postdoc | (C Analysis |
|  | 0.5 | Student | Calibration, D0 and v2 Analysis |
|  | 0.5 | Student | (C Analysis |

LBNL is responsible for the calibration software of the Pixel detector and for analysis software. LBN also is participating in the SSD upgrade. LBL also will be responsible for the operation of the Pixel and the SSD detector. Initially, LBNL will concentrate on the D0 analysis and extracting v2 for D mesons.

MIT

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 | 0.3 | G.J. Van Nieuwenhuizen | CD1 Simulations |
|  | 0.3 | Student | CD1 Simulations |
|  | 0.2 | Student | Detector response |
| 2010 | 0.3 | G.J van Nieuwenhuizen | IST Calibration, alignment, test data anal. |
|  | 0.5 | Postdoc | Prepare IST calibration, software |
|  | 0.5 | Student | Prepare IST calibration, software |
| 2011 | 0.3 | G.J van Nieuwenhuizen | IST calibration and alignment |
|  | 0.5 | Postdoc | Prepare IST calibration, software |
|  | 0.5 | Student | Prepare IST calibration, software |
| 2012 | 0.3 | G.J van Nieuwenhuizen | IST calibration, alignment, analysis |
|  | 0.5 | Postdoc | Analyze cosmic ray tests |
|  | 0.5 | Postdoc | Prepare physics analysis code |
|  | 0.5 | Student | Slow Controls |
|  | 0.5 | Student | Alignment |
| 2013 | 0.3 | B. Surrow | Work with Students on analysis |
|  | 0.6 | G.J van Nieuwenhuizen | IST Detector operation, calibration, analysis |
|  | 0.5 | Postdoc | Physics Analysis |
|  | 0.5 | Postdoc | Detector operation |
|  | 0.5 | Student | Physics Analysis |
|  | 0.5 | Student | Detector operation |
| 2014 | 0.3 | B. Surrow | Work with Students on analysis |
|  | 0.6 | G.J van Nieuwenhuizen | IST Detector operation, calibration, analysis |
|  | 0.5 | Postdoc | Physics Analysis |
|  | 0.5 | Postdoc | Detector operation |
|  | 0.5 | Student | Physics Analysis |
|  | 0.5 | Student | Detector operation |

The MIT group will deliver and maintain the IST detector software, including slow controls, calibration software and detector specific software. This will be achieved by a phased approach with the software development closely following the detector development. The MIT physics program focuses on the study of heavy quarks in proton-proton collisions at a center-of-mass energy of 200GeV and 500GeV. Here, the main objective is the cross-section measurement of heavy quark production. In addition, the MIT group is planning to use the IST and SSD to aid the charge sign discrimination for mid-rapidity W production in the electron/positron decay mode at a center-of-mass energy of 500GeV in proton-proton collisions.

NPI ASCR/CTU Prague

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 | 1.0 | Student | CD1 Simulations |
|  | 0.3 | J. Bielcik | CD1 Simulations |
|  | 0.5 | V. Kouchpil | Slow Control |
|  | 0.5 | Student | Prepare analysis code |
| 2010 | 0.5 | Student | Prepare analysis code |
|  | 0.3 | J. Bielcik | Cosmic ray tests |
|  | 0.5 | V. Kouchpil | Slow Control |
|  | 0.5 | Student | Slow Control |
|  | 0.5 | Student | Prepare analysis code |
| 2011 | 0.5 | V. Kouchpil | Slow Control |
|  | 0.5 | Student | Slow Control, Prepare analysis code |
|  | 0.5 | Student | Cosmis ray tests |
|  | 0.3 | J. Bielcik | Cosmic ray tests |
| 2012 | 0.5 | V. Kouchpil | Slow Control |
|  | 0.5 | Student | Slow Control |
| 2013 | 0.5 | V. Kouchpil | Slow Control |
|  | 0.5 | Student | Slow Control |
|  | 0.5 | Student | Physics Analysis |
|  | 0.5 | J. Bielcik | Physics Analysis |
|  | 0.3 | M. Sumbera | Work with students and postdocs on Physics Analysis |
| 2014 | 0.5 | V. Kouchpil | Slow Control |
|  | 0.5 | Student | Slow Control |
|  | 0.5 | Student | Physics Analysis |
|  | 0.5 | J. Bielcik | Physics Analysis |
|  | 0.3 | M. Sumbera | Work with students and postdocs on Physics Analysis |

The Prague group will initially concentrate on developing the analysis tools and analyzing the (C.

Purdue University

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 | 0.5 | W. Xie | Work with Students on CD1 simulations and PIXEL detector slow simulator and clustering algorithm development. |
|  | 0.25 | Student | CD1 Simulations PIXEL slow simulator |
|  | 0.25 | Student | CD1 simulation Study PIXEL clustering algorithm. |
| 2010 | 0.5 | W. Xie | Work with Students and Postdoc on HFT calibration and data analysis. |
|  | 0.5 | Postdoc | HFT Calibration software development |
|  | 0.25 | Student | HFT Calibration software development Analyze data from cosmic ray test of prototype |
|  | 0.25 | Student | HFT Calibration software development Calibrate Pixel prototype |
| 2011 | 0.5 | W. Xie | Work with Student and Postdoc on HFT calibration and data analysis. |
|  | 1.0 | Postdoc | HFT Calibration software development Tracker/Vertex finders development |
|  | 0.5 | Student | Tracker/Vertex finders development |
|  | 0.5 | Student | Tracker/Vertex finders development |
| 2012 | 0.5 | W. Xie | Work with Students and Postdoc on data analysis and reconstruction software development |
|  | 0.15 | Fuqiang Wang | Work with Students and Postdoc on data analysis |
|  | 1.0 | Postdoc | Development of reconstruction software for physics |
|  | 0.5 | Student | Tracker/Vertex finders development, analysis code development |
|  | 0.5 | Student | Develop data analysis codes |
| 2013 | 0.5 | W. Xie | Work with Student and Postdoc on data analysis and analysis software development |
|  | 0.25 | Fuqiang Wang | Work with Student and Postdoc on data analysis |
|  | 0.10 | Andy Hirsh | Work with Student and Postdoc on data analysis |
|  | 1.0 | Postdoc | Detector Operator (Pixel) Analyzing cosmic ray test of fully integrated HFT system Analyze data from Pixel detector Analysis software development |
|  | 0.5 | Student | Analysis software development Analyzing cosmic ray test of fully integrated HFT system |
|  | 0.5 | Student | Analysis software development Analyzing cosmic ray test of fully integrated HFT system |
|  | 0.5 | Student | Analysis software development Physics Analysis |
| 2014 | 0.5 | W. Xie | Work with Student and Postdoc on data analysis and analysis software development |
|  | 0.25 | Fuqiang Wang | Work with Student and Postdoc on data analysis |
|  | 0.10 | Andy Hirsh | Work with Student and Postdoc on data analysis |
|  | 1.0 | Postdoc | Detector Operator (Pixel) Analysis software development Physics analysis |
|  | 0.5 | Student | Analysis software development Physics Analysis |
|  | 0.5 | Student | Analysis software development Physics Analysis |
|  | 0.5 | Student | Analysis software development Physics Analysis |

Purdue University will focus on simulations and software development, e.g. the slow simulator. We will also participate in the calibration effort. For the data analysis we will develop the tools for charm and bottom separation and concentrate on this analysis.

UCLA

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 | 0.1 | H Huang | HFT Physics Issues |
|  | 0.2 | G Wang | CD1 Simulations |
|  | 0.2 | Student | CD1 Simulations |
| 2010 | 0.1 | H Huang | HFT Physics |
|  | 0.3 | G Wang | Prepare Physics Analysis Code |
|  | 0.3 | Student | Physics Simulations |
| 2011 | 0.1 | H Huang | HFT Physics |
|  | 0.3 | Post-doc | Physics Simulation/Analysis code development |
|  | 0.5 | Student | Physics Simulation/Analysis code development |
| 2012 | 0.2 | H Huang | HFT Physics |
|  | 0.4 | Post-doc | Physics Analysis/Tracking Software |
|  | 0.5 | Student | Physics Analysis/Tracking Software |
|  | 0.5 | Student | Physics Analysis/Tracking Software |
| 2013 | 0.2 | H Huang | HFT Physics/Operation |
|  | 0.5 | Post-doc | Physics Analysis/HFT Operation |
|  | 0.5 | Student | Physics Analysis/HFT Operation |
|  | 0.5 | Student | Physics Analysis/HFT Operation |
| 2014 | 0.2 | H Huang | HFT Physics/Operation |
|  | 0.5 | Post-doc | Physics Analysis/HFT Operation |
|  | 0.5 | Student | Physics Analysis/HFT Operation |
|  | 0.5 | Student | Physics Analysis/HFT Operation |

The heavy quark physics in nucleus-nucleus collisions is one of the research topics that the UCLA group will focus on in the coming years. Our involvement in the HFT project will begin with physics simulations related to the detector performance, in particular about the measurement of B and D decay contributions to non-photonic electrons at high transverse momentum. We will also devote graduate Student to analyze open charm production from hadronic decays. Our post-doc and graduate Students will work on analysis software and evaluation of tracking using HFT in the coming years.

USTC Hefei

| Year | FTE | Name | Task |
| --- | --- | --- | --- |
| 2009 | 0.5 | Student | Calibrations |
| 2010 | 0.5 | Student | Calibrations |
| 2011 | 0.5 | Student | Simulations, analysis software |
| 2012 | 0.5 | Postdoc | Analysis software |
|  | 0.5 | Student | Simulations, Analysis software |
| 2013 | 0.5 | Postdoc | Analysis software, Physics analysis |
|  | 0.5 | Student | Analysis software, Physics analysis |
|  | 0.5 | Sun Yongjie | Work with Postdocs and Students on preparation of physics analysis |
| 2014 | 0.5 | Postdoc | Analysis software, Physics analysis |
|  | 0.5 | Student | Analysis software, Physics analysis |
|  | 0.5 | Sun Yongjie | Work with Postdocs and Students on physics analysis |

The University of Science and Technology of China would participate mainly in the work related with HFT/pixel, including calibration/software development,  cosmic ray test and data analysis. As for physics topics, we are interested in measuring charm production cross section, and the separation of charm and bottom production.

# Footnotes

C. Chasman et al., LBNL # 5509-2008,  http://rnc.lbl.gov/hft/docs/hft_final_submission_version.pdf

B. Mueller, nucl-th/0404015.

R. Vogt, hep-ph/0203151.

K.J. Eskola, V.J. Kolhinen, and R. Vogt, Nucl. Phys. A696, 729 (2001).

V. Greco, C.M. Ko, and R. Rapp, Phys. Lett. B595, 202 (2004).

J. Adams et al. (STAR Collaboration), Phys. Rev. Lett. 91, 172302 (2003).

C. Adler et al. (STAR Collaboration), Phys. Rev. Lett. 90, 082302 (2003).

M. Gyulassy and M. Plümer, Nucl. Phys. A527, 641c (1991).

Y.L. Dokshitzer and D.E. Karzeev, Phys. Lett. B 519, 199 (2001).

B.I. Abelev et al. (STAR Collaboration), Phys. Rev. Lett. 98, 192301 (2007).

G.D. Moore and D. Teaney, Phys. Rev. C 71, 064904 (2005).

H. van Hees et al.,  Phy. Rev. C 73, 034913 (2006).