## Slide 1: Software Update
S. Margetis, KSU
TC-f2f, January 10, 2012, BNL-EVO

## Slide 2: Outline (as per Flemming’s email)
Progress and issues
Milestone status
Operations support

## Slide 3: Prioritized list of activities Items in RED were updated since last meeting
  Survey + related work
  HFT Geometry model (rebuild)
  ‘online’ data format/slow controls/online QA/Db considerations
  Slow/Fast PXL response simulation
  Prototype tracking
  Conventions (naming revisited)
  -------------------
  Evaluation/Analysis framework
  -------------------
  Kalman fitter for decays
  Tests of new/old tracker
  Hit reconstruction
  Event vertex finders

## Slide 4
CMM measurements + related work for PXL fixture and prototype sectors
In view of Leo’s schedule for real prototype sector building (~october 2012)
Requires pre-Prototype sector to be build
  I assume we can start immediately after this is done
  Bob needs to have model in place (?)
It is getting tight
  Review in April 2012

## Slide 5
HFT Geometry model update
    Good progress (Flemming/Jonathan/Jason)
    Created Y2013 test geometry in CVS (full HFT detector)

## Slide 6
Using Flemming’s tool to
translate SolidWork Model
to a “root” geometry, the full pixel
geometry is implemented

## Slide 7: Pixel Support Tube
The same is being done for the PST

## Slide 8
The pixel detector has been implemented in the new geometry software :
  The pixel is part of the IDSM
  After correct GEANT hits decoding, STAR software reconstruction chain with this new geometry is possible
  To check : ladder numbering
The PST geometry is about to be finalized (clean-up)
Next steps :
  Implement the PST within the IDSM
  Put the correct material for the PST structure etc
  Rerun simulations

## Slide 9
  Slow/Fast PXL response simulation
    IHPC people work on:
      CERN data (inclined incidence) can fix most parameters
      Other issues
      They need/asked for some input from us
        We had some discussion but nothing definite as answers to them
CERN Test beam picture
50K triggers – single chip 2x2cm

## Slide 10
Tracking with TPC+PXL prototype?
  Good progress (Jonathan et al)
  We are done with initial simulations
  We need to have # of events estimates plus ‘reality checks’

## Slide 11: Prioritized list of Tasks for next year
Tracking with TPC+PXL prototype?
  Good tracking efficiency (but no pile-up yet)
TPC+PXL
TPC+SSD+IST+PXL
Hijing – WITH Pile-up

## Slide 12
Tracking with TPC+PXL prototype?
  Low Ghosting
http://www.star.bnl.gov/protected/jetcorr/kapitan/HFT/upgr15_2010/productionQA/thin/CD1/single/
Hijing – WITH Pile-up
TPC+PXL
TPC+SSD+IST+PXL

## Slide 13: Schedule/Milestones (Flemming)
NOW

## Slide 14: Operations support
To be done (didn’t have time to work on Flemming’s document estimates)

## Slide 15: Summary
Things are moving but more institutional involvement will definitely help