## Slide 1: Software Update
S. Margetis, KSU
TC-f2f, November 14, 2011, LBL

## Slide 2: Outline (same as in Sept BNL meeting)
Technical Progress and issues
Expected progress for next ½ year
Resource overview and needs
Slow control considerations, interlocks.
Lab space needs at BNL.

## Slide 3: Schedule/Milestones (Flemming)
NOW

## Slide 4: Prioritized list of activities for the next year
  CMM + related work (on-scope)
  HFT Geometry model update
  Slow/Fast PXL response simulation
  Prototype tracking
  -------------------
  Evaluation/Analysis framework
  ‘online’ data format/slow controls/online QA/Db considerations
  -------------------
  Kalman fitter for decays
  Tests of new STV tracker
  Hit reconstruction
  Event vertex finders

## Slide 5: Prioritized list of Tasks for next year
CMM measurements + related work for PXL fixture and prototype sectors
Need measurements for several reasons
Need simulations (that need geometry)
It is getting tight
  Review in April 2012
It is a “Focus Subject” now to be discussed separately.

## Slide 6: Prioritized list of Tasks for next year
HFT Geometry model update
    Create Y2013a/b geometries
    Jason created ‘blank’ based on Y2012
    We are gathering info on material for Y2013
      What, how much X0
    Jim/Flemming/Leo of great help
    …but manpower an issue

## Slide 7: Prioritized list of Tasks for next year
‘Online’ data format/slow controls/online QA/Db considerations
  Needs to be defined/clarified a.s.a.p.
  It is a ‘Focus Subject’ now

## Slide 8: Prioritized list of Tasks for next year
  Slow/Fast PXL response simulation
    Initial work done earlier by Purdue
    Got their DIGMAPS code
    CERN data (inclined incidence) can fix most parameters
    Will collaborate to make an acceptably fast ‘slow’ simulator for the chain
    …but manpower is thin
CERN Test beam picture
10K triggers – single chip

## Slide 9: Prioritized list of Tasks for next year
Tracking with TPC+PXL prototype?
  Can we do anything substantial here?
    Any physics with the prototype?
  Jonathan spends some time on this right now
    Some initial results look not disappointing but…let’s not celebrate yet.

## Slide 10: Prioritized list of Tasks for next year
Tracking with TPC+PXL prototype?
  Good tracking efficiency (but no pile-up yet)
TPC+PXL
TPC+SSD+IST+PXL
Hijing – NO Pile-up

## Slide 11
Tracking with TPC+PXL prototype?
  Low Ghosting
http://www.star.bnl.gov/protected/jetcorr/kapitan/HFT/upgr15_2010/productionQA/thin/CD1/single/
Hijing – NO Pile-up
TPC+PXL
TPC+SSD+IST+PXL

## Slide 12: Prioritized list of Tasks for next year
Analysis of CERN data
  What can we learn for this data set?
  ???
CERN Test beam picture
10K triggers – single chip

## Slide 13: Summary
Things started moving but pace is not the desirable one mainly due to low number of people involved
  We need to change this.
  We need to make the Collaboration aware of the coming HFT
    In the Council
    Jonathan gives a talk tomorrow in HF group
    I speak in computing plenary on Friday
We started interacting with the S&C group and expect an increasing interaction with the BNL-core group
  Started with Jason on geometry but will expand to all areas like Calibration, Tracking etc etc
    We need our contacts to these groups